《IT项目管理》课程（双语/全英）教学大纲

英文：《IT Project Management》

一、课程基本信息

课程代码：16172802

课程名称：IT项目管理

英文名称：IT Project Management

课程类别：专业课

学    时：32

学　　分：2

适用对象:电子商务专业/信息管理与信息系统

考核方式：考试/考查

先修课程：管理信息系统、管理学原理

二、课程简介

简介：IT项目管理是电子商务本科专业和信息管理与信息系统本科专业的专业课之一（必修/选修）。是随着IT应用的发展而发展起来的一门管理类课程。通过本课程的教学，力求使学生掌握项目管理的基本概念、关键术语和原理，掌握项目管理的流程与步骤。本课程主要内容为IT项目管理的基本原理、流程、概念、术语。具体内容包括：IT项目的本质、IT项目起步、项目宪章与计划、项目管理中人的因素、项目范围定义和管理、工作分解和评估、项目时间安排与预算、项目风险管理、项目沟通管理、项目质量管理、组织变化管理、项目实施、项目评估，等等。

Introduction: IT Project Management is a compulsory/elective course of undergraduate majoring in E-business or Information Management and Information Systems. It is a new course in management field formed with the development of information technology. By studying this course, the students are required to be knowledgeable about the conceptions, terms, rationale, processes of project management in the IT context, and so on.  The main contents of this course include the conceptions, terms, rationale, and processes of IT project management. In details, the contents of this course include the nature of information technology projects,  conceptualizing and initializing the IT Project, developing the project charter and baseline project plan, the human side of project management, defining and managing project scope, the work breakdown structure and project estimation, the project schedule and budget, managing project risk, project communication, IT project quality management, managing organizational change, project implementation, project evaluation, and so on.

三、课程性质与教学目的

IT项目管理是电子商务本科专业和信息管理与信息系统本科专业的专业课之一（必修/选修）。是随着IT应用的发展而发展起来的一门管理类课程。本课程的教学目的旨在使学生能系统掌握IT项目管理的基本原理、流程、概念、术语，并为学生毕业后从事与信息技术管理相关的工作提供管理理念和方法上的指导，同时，培养学生积极、有效管理IT以提高组织管理水平和运作效率，从而节约社会资源消耗，提高社会资源利用效率，促进生态环境保护和美丽家园建设的理念和意识。

This course is  a compulsory/elective course of undergraduates majoring in E-business or majoring in Information Management and Information Systems. It is a new course in management field formed with the development of information technology. By studying this course, the students are required to be knowledgeable about the terms, rationale, processes of project management in the IT context, and so on.  This course may supply a guide to the students whose jobs are relative with the information technology management after graduation, and help to foster positive attitude  towards the application of IT and effective management of IT to improve organizational effectiveness and minimize the consumption of social resource, and to improve the ecological environment in China.

四、教学内容及要求

PART 1   The Nature of Information Technology Projects

## Goals and requirements

1.To be knowledgeable about what is project.

2. To be knowledgeable about what is project management.

3. To be knowledgeable about the dimensions of IS project success.

4. Understand the importance of effective managing IT to improve organizational performance, minimize the consumption of social resource, and improve ecological environment in China.

## Teaching Contents

Contents

IS project success

What Is a Project?

A project is a temporary endeavor undertaken to accomplish a unique purpose.

Project management is the application of knowledge, skills, tools, and techniques to project activities in order to meet or exceed stakeholder needs and expectations from a project .

Attributes of a Project

The project life cycle (PLC)

Project Management Knowledge Areas

Definition

Project; Project management; IS

Exercise

What are the attributes of a project?

## Application

Select a project, and discuss its attributes.

## Teaching method and medium

Lecture and Discussion;  PPT and Video

PART 2   Conceptualizing and Initializing the IT Project

## Goals and requirements

1.To be knowledgeable about Project Life Cycle

2. To be knowledgeable about Business Case.

## Teaching Contents

Contents

PLC(Project Life Cycle) Phases

Phase 1: Conceptualize and Initialize

Phase 2: Develop the Project Charter and Detailed Project Plan

The project charter is a key deliverable for the second phase of the IT project methodology.

It defines how the project will be organized and how the project alternative that was recommended and approved for funding will be implemented.

Phase 3: Execute and Control the Project

The third phase of the IT project methodology focuses on execution and control—carrying out the project plan to deliver the IT product and managing the project’s processes to achieve the project's goal.

Phase 4: Close Project

Phase 5: Evaluate Project Success

What Is a Business Case?

A business case provides the first deliverable in the IT project life cycle.

It provides an analysis of the organizational value, feasibility, costs, benefits, and risks of several proposed alternatives or options.

However, a business case is not a budget or the project plan. The purpose of a business case is to provide senior management with all the information needed to make an informed decision as to whether a specific project should be funded (Schmidt 1999).

Developing the Business Case

Definition

Project Life Cycle; Business Case

Exercise

Please describe the PLC(Project Life Cycle) Phases.

## Application

Select a project, and discuss its PLC(Project Life Cycle) Phases.

## Teaching method and medium

Lecture and Discussion;  PPT and Video

PART 3  Project Charter and Baseline Project Plan, The Human Side of Project Management

## Goals and requirements

1.To be knowledgeable about Project Charter

2. To be knowledgeable about Project Plan

3. To be knowledgeable about Project Team

## Teaching Contents

Contents

The project charter

The project charter and baseline project plan provide a tactical plan for carrying out or executing the IT project.

More specifically, the project charter serves as an agreement or contract between the project sponsor and project team—documenting the project's MOV, defining its infrastructure, summarizing the project plan details, defining roles and responsibilities, showing project commitments, and explaining project control mechanisms.

A project plan attempts to answer the following questions:

What needs to be done?

Who will do the work?

When will they do the work?

How long will it take?

How much will it cost?

The Human Side of Project Management

According to the Project Management Body of Knowledge, the area of project human resource management entails:

(1) organizational planning,

(2) staff acquisition, and

(3) team development.

The Roles of the Project Manager

Some attributes of a successful project manager include:

The ability to communicate with people

The ability to deal with people

The ability to create and sustain relationships

The ability to organize

Although a project manager should strive to acquire the brightest and the best, project team members should be chosen based on the following skills:

Technology skills

Business/organization skills

Interpersonal skills

Definition

Project charter;  Project Team

Exercise

Please describe the Project Charter.

Please describe the project human resource management.

## Application

Select a project, and discuss how to write the Project Charter.

## Teaching method and medium

Lecture and Discussion;  PPT and Video

PART 4  Project Scope, Work Breakdown Structure, Project Schedule and Budget

## Goals and requirements

1.To be knowledgeable about Project Scope

2. To be knowledgeable about WBS

3. To be knowledgeable about Schedule

## Teaching Contents

Contents

Project Scope Management Processes

The term scope is used to define the work boundaries and deliverables of the project so what needs to get done, gets done—and only what needs to get done, gets done.

Scope initiation

Scope planning

Project scope verification

Scope change

The work breakdown structure (WBS)

The work breakdown structure (WBS) is a useful tool for developing the project plan and links the project’s scope to the schedule and budget.

Several estimation techniques—guesstimating, Delphi, top-down and bottom-up estimating.

Schedule tools- examples-Gantt charts, activity on the node (AON)

The project's budget is a function of the project's tasks or activities, the duration of those tasks and activities, their sequence, and the resources required.

Definition

Project Scope;  WBS

Exercise

Please describe the Project Scope Management Process.

What is WBS?

## Application

Select a project, and discuss its Project Scope.

## Teaching method and medium

Lecture and Discussion;  PPT and Video

PART 5  Managing Project Risk, Communication, Quality

## Goals and requirements

1.To be knowledgeable about Project Risk

2. To be knowledgeable about communication management

3. To be knowledgeable about Quality management

## Teaching Contents

Contents

Managing Project Risk

The PMBOK defines project risk as: An uncertain event or condition that, if it occurs, has a positive or negative effect on the project objectives.

Various Software Risks for IT Projects

IT Project Risk Management Framework

Various tools for monitoring and controlling project risk.

Project Communication

Communication is important for successful project management. The PMBOK area called project communications management includes:

Communications Planning

Information Distribution

Performance Reporting

Administrative Closure

IT Project Quality Management

What is quality?

The dictionary defines quality as "an inherent or distinguishing characteristic; a property," or as something "having a high degree of excellence." In business, quality has been defined in terms of "fitness for use" and "conformance to requirements."

Quality Management Processes

PMBOK defines the major quality management processes as:

Quality Planning

Quality Assurance

Quality Control

International Organization for Standardization (ISO)

Six Sigma

Six Sigma focuses on defects per opportunities (DPO) as a basis for measuring the quality of a process rather than products it produces, because products may vary in complexity. A defect may be thought of as anything that results in customer dissatisfaction.

Quality Philosophies and Principles

Focus on Customer Satisfaction

Prevention not Inspection

Improve the Process to Improve the Product

Quality Is Everyone's Responsibility

Fact-Based Management

Definition

Project risk; ISO

Exercise

Please describe the IT Project Risk Management Framework.

What is quality?

## Application

Select a project, and discuss its Project Risk.

## Teaching method and medium

Lecture and Discussion;  PPT and Video

PART 6  Managing Organizational Change, Resistance, and Conflict; IT acceptance

## Goals and requirements

1.To be knowledgeable about change management.

2. To be knowledgeable about resistance and conflict.

3. To be knowledgeable about IT acceptance.

## Teaching Contents

Contents

Managing Organizational Change, Resistance, and Conflict

Organizations are made up of people, and the implementation of the IT project's product can change the way people work, affect the way they share information, and alter their relationships.

The Gartner Group defines change management as:

The transforming of the organization so it is aligned with the execution of a chosen corporate business strategy. It is the management of the human element in a large-scale change project.

Emotional Responses to Change

Dealing with resistance and conflict

Five approaches for dealing with conflict.

Avoidance

Accommodation

Forcing

Compromise

Collaboration

Emotions in Studies of IT Use

IT acceptance and usage

Definitions

TRA

TPB

TAM

Differences Among the TRA, the TPB and the TAM

Comparison of the TAM with the TRA or the TPB

Definition

Change management; Emotions; Conflict

Exercise

Please describe emotional responses to change.

Please describe the IT acceptance model

## Application

Discuss the Differences among TRA,  TPB and  TAM

## Teaching method and medium

Lecture and Discussion;  PPT and Video

PART 7 Project Implementation, Closure, and Evaluation

## Goals and requirements

1.To be knowledgeable about IT project implementation

2. To be knowledgeable about how to measure IT project success.

## Teaching Contents

Contents

Project Implementation, Closure, and Evaluation

In general, implementing the product of an IT project can follow one of three approaches. These approaches are

(1) direct cutover,

(2) parallel, or

(3) phased.

Closing a project includes organizing and archiving project documents and deliverables, performing an audit and assessment of the project, documenting lessons learned, evaluating the performance of the project manager and team, releasing project resources, and closing all project-related accounts.

Gray and Larson (2000) define five circumstances for ending a project: normal, premature, perpetual, failed, and changed priorities.

The Final Project Report

In general, the project manager and team should develop a final report and presentation for the project sponsor and other key stakeholders.

The requirements for administrative closure

Will this project be successful? However, different stakeholders will have different views of success.

Definition

IT implementation; IS success

Exercise

Please describe the approaches to implement IT.

Please describe how to measure IS success.

## Application

Discuss how to measure IS success.

## Teaching method and medium

Lecture and Discussion;  PPT and Video

五、各教学环节学时分配

| 教学环节 教学时数 课程内容 | 讲 课 | 习 题 课 | 讨 论 课 | 实验 | 其他教学环节 | 小 计 |
| --- | --- | --- | --- | --- | --- | --- |
| PART 1 The Nature of Information Technology Projects | 4 |  |  |  |  | 4 |
| PART 2 Conceptualizing and Initializing the IT Project | 2 |  | 2 |  |  | 4 |
| PART 3 Project Charter and Baseline Project Plan, The Human Side of Project Management | 2 |  | 2 |  |  | 4 |
| PART 4 Project Scope, Work Breakdown Structure, Project Schedule and Budget | 2 |  | 2 |  |  | 4 |
| PART 5 Managing Project Risk, Communication, Quality | 4 |  |  |  |  | 4 |
| PART 6 Managing Organizational Change, Resistance, and Conflict; IT acceptance | 4 |  |  |  |  | 4 |
| PART 7 Project Implementation, Closure, and Evaluation | 4 |  |  |  |  | 4 |
| 复习 |  |  |  |  | 2 | 2 |
| 考试 |  |  |  |  | 2 | 2 |
| 合计 | 22 |  | 6 |  | 4 | 32 |

六、课程考核

（一）考核方式：开卷

（二）成绩构成

平时成绩占比：30%    期末考试占比：70%

（三）成绩考核标准

平时成绩考核：作业（20%）、课堂互动表现和考勤（10%）。

期末成绩考核：开卷、笔试。答案要求对如何有效管理IT以提高组织运作效率、降低资源消耗、改进生态环境有积极思考。

七、推荐教材和教学参考资源

[1]  Timothy J Kloppenborg, Contemporary Project Management[M]. Cengage

Learning, 2014.

[2]  Jack T. Marchewka. Information Technology Project Management: Providing

Measurable Organizational Value[M]. Wiley,2002.

[3] Michael L. Tushman and Philip Anderson. Managing Strategic Innovation and Change[M]. Oxford University Press,2004.

[4]  DeLone, W. H.,E. R. McLean. Infonmation Systems Success: The Quest for the Dependent Variable[J]. Information Systems Research, 1992, 3 (1): 60-95.

[5]  Delone, W. H. ,McLean, E. R..The DeLone and McLean Model of Information Systems Success: A Ten-Year Update[J]. Journal of Management Information Systems, 2003, 19 (4):9-30.

[6]  Beaudry, A. ,A. Pinsonneault (2010). The Other Side of Acceptance: Studying the Direct and Indirect Effects of Emotions on Information Technology Use. MIS Quarterly, 34(4): 689-710.

[7]  Davis, F.D., R.P. Bagozzi, P.R. Warshaw. User Acceptance of Computer Technology: A Comparison of Two Theoretical Models [J]. Management Science, 1989, 35(8): 982-1003.

八、其他说明

本教学大纲是修订人根据国外内较有影响的几本教学参考书的内容，以及最新学术研究动态，结合修订人本身在IT项目管理领域所作的一些科研工作进行制定的。随着学科的不断发展，相关的一些章节可能需要不断作出更新。

This syllabus is summarized based on several textbooks,  research papers, and the research that the reviser conducts. With the academic development of IT project management, some contents may need to be further renewed.

必修课对应的考试方式为考试，选修课对应的考核方式为考查。

大纲修订人：黄曼慧                       修订日期：2022年1月

大纲审定人：李曼                         审定日期：2022年1月